## Slide 1: Intelligent Academic Path Optimizer
Anndeen Daley – Data Engineer/Database
Bella Gerken – AI/NLP Integration
Charles Varga – DevOpS /Tech Architect
James Simpson – PO/SCRUM Master
Tara Edney – Frontend
Younes Roumila - Backend

## Slide 2: Agenda
Product Description
Technologies
Minimum Viable Product
Personas
Sprint Schedules
Retrospective

## Slide 3: Project Description
The Intelligent Academic Path Optimizer is a proposed application which will streamline the academic advising workflow. The app is designed to use AI to facilitate decision making when generating a conflict-free academic schedule for students. By utilizing the Constraint Satisfaction Problem algorithms and predictive modeling, the application will dynamically output the most efficient path to graduation based on specific student parameters.

## Slide 4: Tech Stack
Frontend
(React Website)
Figma
React JS
Native CSS
Email JS
Backend
(Web Server)
Python 3.12 w. FastAPI
Gemini API (AI Chat)
AWS DynamoDB + S3 (Accounts)
Web Hosting
Github Pages (Frontend)
PythonAnywhere (Web Server)
AWS (User Storage)
Gemini (AI Server)

## Slide 5: Minimum Viable Product (core features)
A user-friendly interface in which the user can interact with the AI tied to the app to receive feedback based on the input
A text input in which students can specify their particular academic needs to the AI
A clearly visible feedback mechanism which users can utilize to inform developers about the AI, particularly in cases when it generates incorrect information or hallucinates
A means for users to select the major that they are pursuing and at which level, be it undergraduate or graduate
Output from the AI which consists of the classes that the students should take based on specified major as well as any text input for specific academic needs in the prompt, and in which semesters these students should take specific classes

## Slide 6: Personas
Academic Advisor: Isabelle Johnson, 42 · Pace University
Problem
Manually verifies prereqs and builds schedules for 100+ students
Changing requirements risk graduation delays
Goals
Accurate prereq and degree checks
Automated scheduling
Earlier risk flags
More time to help students
How IAPO Helps
Generates valid pathways so she can focus on mentorship
Graduate Student: William Court, 24 · CS Major
Problem
Confused about prereqs and availability each semester
Unclear requirements delay graduation and raise costs
Goals
Fastest path to graduate
"What-if" planning before registering
Balanced schedule
Steady GPA
How IAPO Helps
Builds an optimized schedule from his credits, goal date, and load
Dept. Administrator: Michael Rodriguez, 52 · CS Chair
Problem
Little visibility into which prereqs cause delays
Relies on manual progress reviews
Goals
Spot bottlenecks
Track student progression
Support data-driven decisions
Raise grad rates
How IAPO Helps
Surfaces bottlenecks from degree plans to guide curriculum planning

## Slide 7: Sprint Schedule
Sprint 0 May 21 - June 14 |  |  |  |  | 
Name | Assigned To | Status | Priority | Estimation (days) | Notes
Minimum Viable Product Defined | Charles/Tara | Complete | High |  | 
Create User Personas | Bella/Andeen | In Progress | High |  | 
Create Team Roles | Team | Scheduled – meeting |  |  | Scheduled for June 9 meeting
Establish Weekly Meetings | Team | Scheduled – meeting |  |  | Scheduled for June 9 meeting
Set up Github and Wikipage | Charles | Complete | High |  | 
Deliverable 1 - Put Together in PPT & video | James | Scheduled |  |  | 
Create Schedule | Younes/James | Complete | High |  | 
Create User Stories | Team |  |  |  | Use extra time to work ahead before end of sprint 0
Sprint 1 June 14 - July 13 |  |  |  |  | 
Name | Assigned To | Status | Priority | Estimation (days) | Notes
Design App | Frontend |  |  |  | 
Create Homepage | Frontend |  |  |  | 
Setup Email JS | Frontend |  |  |  | Need backend coordination
Stylize Website | Frontend |  |  |  | 
Deploy to Webserver | Frontend |  |  |  | 
Create python webserver | Backend |  |  |  | 
Connect to AWS S3 | Backend |  |  |  | 
Implement User Account Creation | Backend |  |  |  | 
Set up AI integration | Backend |  |  |  | 
Create Agile Board | SCRUM Master |  |  |  | 
Sprint 1 Deliverable | Team |  |  |  | 
Sprint 2 July 14 - Aug 12 |  |  |  |  | 
Name | Assigned To | Status | Priority | Estimation (days) | Notes
Connect Frontend to Backend |  |  |  |  | 
Anything left over |  |  |  |  | General Placeholder

## Slide 8: Retrospective
Tasks/Stories complete:
  MVP defined
  Create User Personas
  Create Team Roles
  Establish Weekly Meetings
  Set Up Github and Wikipage
  Create Schedule
Tasks/Stories incomplete:
  Final video edited/uploaded – James (can’t be done until this meeting concludes)
  Create User stories – Using extra time from June 9 – 14 to generate these before Sprint 1
Metrics
  6/8 tasks complete
  Final video can’t be complete until after meeting.
  Extra time in Sprint 0 to get a head start on Sprint 1 User Stories

## Slide 9: What went well?

## Slide 10: What needs improvement?